# Agile Sprint Planning & User Story Workshop(CO1-AT2)

Project: Employee Leave Management System

M.Ravi kiran(192325086)

CSA1007 – Software Engineering

# Project Vision and Stakeholders

## Project Vision

To develop a secure, user-friendly, and efficient Employee Leave Management System that automates leave requests, approvals, tracking, and reporting, reducing manual work while improving transparency and productivity.

## Objectives

- Automate leave application and approval.

- Reduce paperwork.

- Improve communication.

- Maintain accurate leave records.

- Generate reports for HR and management.

## Stakeholders

| Stakeholder | Role |
| --- | --- |
| Employee | Apply for leave and track status |
| Manager | Approve or reject leave requests |
| HR Department | Manage leave policies and reports |
| System Administrator | Maintain system and users |
| Management | Monitor employee availability and reports |

# 2. Epics and User Stories

## Epic 1: User Management

### User Story 1

As an employee, I want to register an account so that I can access the leave management system.

### User Story 2

As an employee, I want to log in securely so that my information remains protected.

## Epic 2: Leave Management

### User Story 3

As an employee, I want to apply for leave so that I can request time off online.

### User Story 4

As an employee, I want to view my leave balance so that I know how many leave days are available.

## Epic 3: Leave Approval

### User Story 5

As a manager, I want to approve or reject leave requests so that employee attendance is properly managed.

### User Story 6

As a manager, I want to receive leave notifications so that I can respond quickly.

## Epic 4: Reporting

### User Story 7

As HR, I want to generate leave reports so that employee leave records can be analyzed.

### User Story 8

As HR, I want to update leave policies so that company rules remain current.

# 3. Acceptance Criteria

## User Story 1

Given the employee is on the registration page

When valid information is entered

Then the account should be created successfully.

## User Story 2

Given a registered employee

When valid username and password are entered

Then the employee should log in successfully.

## User Story 3

Given the employee is logged in

When a leave request is submitted

Then the request should be saved and sent to the manager.

## User Story 4

Given the employee is logged in

When the leave balance page is opened

Then the current leave balance should be displayed.

## User Story 5

Given a pending leave request

When the manager approves or rejects it

Then the employee should receive the updated status.

## User Story 6

Given a new leave request

When it is submitted

Then the manager should receive a notification.

## User Story 7

Given HR accesses the reports page

When a report is generated

Then leave details should be displayed accurately.

## User Story 8

Given HR logs into the system

When leave policy details are updated

Then the new policy should be saved successfully.

# 4. Product Backlog Prioritization

| Priority | User Story | Business Value |
| --- | --- | --- |
| High | User Registration | High |
| High | User Login | High |
| High | Apply Leave | High |
| High | Approve/Reject Leave | High |
| Medium | Leave Balance | Medium |
| Medium | Notifications | Medium |
| Low | Reports | Low |
| Low | Leave Policy Management | Low |

# 5. Sprint Backlog (Sprint 1)

### Sprint Duration

2 Weeks

| User Story | Development Tasks |
| --- | --- |
| Registration | Design registration page, Validate inputs, Save employee data |
| Login | Create login page, Authentication, Password validation |
| Apply Leave | Create leave form, Save leave request, Leave validation |
| Approve Leave | Manager dashboard, Approve/Reject buttons, Status update |

# 6. Story Point Estimation

Estimation Technique: Fibonacci Sequence

| User Story | Story Points | Justification |
| --- | --- | --- |
| Registration | 3 | Simple form and database |
| Login | 3 | Authentication required |
| Apply Leave | 5 | Multiple validations |
| Leave Balance | 2 | Simple database retrieval |
| Approve Leave | 5 | Workflow and notifications |
| Notifications | 3 | Email/System alerts |
| Reports | 8 | Complex report generation |
| Leave Policy Management | 5 | Admin functionality |

# 7. Sprint Goal and Expected Deliverables

## Sprint Goal

Develop the core features of the Employee Leave Management System so employees can register, log in, submit leave requests, and managers can approve or reject requests.

## Expected Deliverables

- Employee Registration Module

- Secure Login Module

- Leave Application Module

- Leave Approval Module

- Employee Dashboard

- Manager Dashboard

- Database Integration

- Basic User Interface

- Initial Testing Completed

# Sprint Summary

| Sprint | Duration | Goal |
| --- | --- | --- |
| Sprint 1 | 2 Weeks | Registration, Login, Apply Leave, Leave Approval |

## Conclusion

The Agile Sprint Planning for the Employee Leave Management System focuses on delivering high-priority features in the first sprint. By organizing work into epics, user stories, acceptance criteria, and a prioritized backlog, the development team can efficiently deliver a functional system. Using Agile practices such as iterative development, continuous feedback, and story point estimation ensures flexibility, better collaboration, and faster delivery of a high-quality software product.